AV SUPPORT PROGRAM

Training and assessment build options

A decision document covering three delivery plans for the gamified training module and the generic assessment, scoped against a two-day demo window for client approval.

PREPARED FOR

Internal review — pre-client-demo alignment

COVERS

Plan A: full brief · Plan B: depth over breadth · Plan C: shared shell

ROLES IN SCOPE

Triage Ops · MPCI Ops · Labeling Ops

# Executive summary

The client asked for a gamified training module covering all three AV support roles across three full-lifecycle scenarios, plus a generic gamified assessment covering all three roles across three scenarios. The full brief — Plan A — is the right long-term build. It does not fit a two-day demo window. This document sets out three options. Plan A is the reference build for eventual delivery. Plan B and Plan C are the two viable two-day demo paths, and they optimise for different things.

Recommendation. Choose Plan C if the client's room includes non-operational stakeholders who need to see both artifacts working, and if the team can hold scope discipline under demo pressure. Choose Plan B if the team cannot guarantee that discipline, or if the primary audience is operational and will judge on workflow depth rather than breadth. In either case, position Plan A as the post-approval statement of work.

### At a glance

|  | Plan A — full brief | Plan B — depth over breadth | Plan C — shared shell |
| --- | --- | --- | --- |
| Artifacts | Training + assessment | Training only | Training + assessment |
| Scenarios | 3 + 3, full lifecycle | 1 lifecycle, three seats | 3 seats × 2 modes |
| Runtime | ~70 minutes | ~15 minutes | ~20 minutes |
| Development | 4–6 weeks | 2 days, comfortable | 2 days, tight |
| Fits demo window | No | Yes, with polish time | Yes, with no slack |
| Primary risk | Out of scope for demo | Under-delivers on brief | Thin assessment scoring |

PLAN A

The full brief

Training module across three lifecycle scenarios and a rigorous three-scenario assessment. The reference build.

REASON Plan A delivers exactly what the client asked for. The training module runs the trainee through all three AV support roles across three deliberately chosen scenarios — the canonical occluded-cyclist chain, a blocked-emergency-vehicle case that teaches severity is not damage, and a phantom-braking cluster that teaches pattern recognition without escalation. The assessment covers all three roles through three targeted scenarios: calibration under time pressure, investigative efficiency under an evidence budget, and precision-with-flagging on a labeling spec. This is the plan we would build if the timeline were four to six weeks. It is included here as the reference against which Plan B and Plan C should be judged, and as the natural post-approval statement of work.

THE HIT - Meets the brief in full — three roles, three scenarios per artifact, both artifacts. - Aptitude-first assessment design predicts on-job performance rather than domain knowledge, which matters for hiring 50–80 staff with limited AV background. - The three chosen incidents each teach a different lesson, so the module is genuinely educational rather than three variations on the same case. - Includes the learning-rate measure — pre-test, feedback beat, post-test on a matched item — which is unusually predictive and difficult for candidates to game. - Post-approval, this plan slots directly into a production certification and hiring pipeline with minimal rework.

THE MISS - Cannot ship in two days. Attempting it produces a demo that half-works, which is worse than a smaller demo that fully works. - The free-text MPCI justification item — the most predictive element of the assessment — requires either a human rubric reviewer or model-assisted scoring, neither trivial to stand up. - Requires a licensing decision on real sensor log playback or a commitment to build synthetic scenarios of comparable fidelity. Both routes carry cost. - For production use across a large candidate pool, adverse-impact monitoring and a job-relevance validation study are required. These are not part of the demo, but the client's people function will ask.

DEVELOPMENT TIME Design and content — 5–7 working days Front-end build — 10–14 working days Scoring engine and rubric authoring — 5–7 working days QA, calibration, and pilot — 5–7 working days Total elapsed — 4–6 weeks with a small team of three

BEST SELLING POINT Plan A is the version the client will want to buy once they have seen a demo of Plan B or Plan C. Presented as the post-approval roadmap, it converts an approved demo into a full engagement without a second sales cycle. It is the answer to "what does phase two look like," and it should close every demo deck.

PLAN B

Depth over breadth

One training artifact, one lifecycle scenario, played through all three seats, built to a genuinely finished standard.

REASON Two days is enough time to build one thing well. Plan B accepts that constraint and picks the training module as the one artifact worth building. The scenario is the occluded-cyclist chain: the trainee plays triage first, then MPCI, then labeling, watching the same event move through their hands three times in three different registers. The assessment is not built for the demo. The pitch deck presents it as the immediate next phase, alongside training scenarios two and three, so the client sees a working demo plus a spec'd forward roadmap rather than three half-built pieces.

THE HIT - The safest option on a two-day clock. Even if the first day slips, Plan B survives. - The training module is the pitch. It shows the client that you understand the workflow, which is what they are actually buying. - Single-artifact focus permits real polish — consequence chains that visibly land, transitions between seats that feel authored, copy that reads like domain experts wrote it. - The full three-role coverage the client asked for is preserved. Only the number of scenarios shrinks. - Post-approval, extending to scenarios two and three is additive work, not rework. The scoring engine and assessment shell come after, with clear scope.

THE MISS - Delivers one artifact where the client asked for two. If the client audience specifically wants to see the assessment side of the pitch, Plan B does not answer that. - Delivers one scenario where the client asked for three. Requires the pitch narrative to frame this as "phase one of three" rather than as the whole delivery. - The learning-rate mechanic and aptitude-specific scoring from Plan A are absent, so no candidate-fit profile emerges from the demo. - Less visually varied than Plan C — the demo carries on strength of interaction, not breadth of screens.

DEVELOPMENT TIME Design and copy — 0.5 day Front-end build — 1 day Polish, pacing, and rehearsal — 0.5 day Total elapsed — 2 days, with reserve

BEST SELLING POINT Plan B is the option that will survive the room. In a demo, one finished artifact that lands cleanly beats two rough artifacts every time. The selling point is quality — the client leaves the room saying "if this is what they build in two days, imagine phase two," which is the exact reaction that closes engagements.

PLAN C

Shared shell, both modes

One prototype with two modes — guided training and unguided scored assessment — over three role-station scenarios sharing a single incident.

REASON The client asked for both a training module and an assessment. Plan C delivers both, but builds them as one interactive prototype with a mode toggle at the top: guided training mode with hints and consequence reveals, or unguided assessment mode with a timer and a score. The three scenarios in each mode are the three seats (triage, MPCI, labeling) working the same occluded-cyclist incident. This works because training and assessment already share most of their infrastructure — the same taxonomy, the same event, the same decision surfaces. Plan C exploits that overlap deliberately rather than building the same shell twice.

THE HIT - Delivers both artifacts the client asked for, with three scenarios in each. Meets the letter of the brief. - Switching modes live in the demo is genuinely impressive. It shows the platform underneath rather than two disconnected screens, and it plants the seed that this is a system rather than a piece of content. - The shared taxonomy across training and assessment is a real quality signal to any technical evaluator in the room — it demonstrates coherent product thinking rather than two vendors' worth of stitched-together work. - Post-approval, deepening the assessment mode into Plan A's aptitude scoring is additive and can be sold as a distinct phase two.

THE MISS - Two days is tight. Any scope creep during the build — a request to add the evidence-budget mechanic, a request for a fourth station — turns Plan C into Plan B done badly. - The assessment side is thinner than Plan A's. It measures decisions and their consequences, not aptitudes with psychometric rigour. A technical evaluator asking "how do you score investigative reasoning" will get an honest answer: "the scoring model is phase two." - Requires the team to hold the line on scope under demo pressure. This is a real risk on any two-day build. - The single-incident constraint means both artifacts revolve around the same case. Variety across scenarios has to come from the seat rather than the case, which is a subtler payoff to sell.

DEVELOPMENT TIME Design and copy — 0.5 day Front-end build (shell + three stations) — 1 day Mode toggle, scoring layer, polish — 0.5 day Total elapsed — 2 days, with no reserve

BEST SELLING POINT Plan C is the option that maximises the client's perception of what they are buying. Two artifacts, three scenarios each, one moving system underneath — it looks like a product, not a prototype. The selling point is breadth with coherence, which is the message that closes procurement conversations.

# Design variants worth considering

The three plans above answer the scope question — what to build in the available window. Independently of that, there is a design approach question — how the training or assessment should teach or measure. Below are two alternative concepts on each side, in case either would be a stronger fit than the default approach assumed in Plans B and C.

## Alternative training concepts

### The Autopsy — reverse-timeline forensics

Open with a public failure the client already fears — a regulatory finding, a delayed collision report, a class-action filing. The trainee works backwards, peeling layers off the case to identify which role missed what. It teaches interdependence and why the rules exist, rather than how to execute them.

Best when: the client audience is executive rather than operational, and the winning argument is regulatory exposure rather than throughput.

### The Control Room — systems-level view

Show the trainee the whole operation running: a global event queue on the left, three role stations across the middle, a flywheel visualisation on the right. The trainee can drill into any station and take over. It teaches the shape of the operation as a machine.

Best when: the client wants to see the operation they are being sold, and visual impact matters as much as pedagogical depth.

## Alternative assessment concepts

### The In-Basket — 20-minute mixed queue

Twenty items land in the candidate's inbox — some triage, some MPCI, some labeling. They work them in any order, under a clock. This measures prioritisation as well as judgment, which the aptitude scenarios in Plan A do not.

Best when: the client's people function values well-established HR assessment formats and will push back on bespoke aptitude scoring.

### The Diagnostic — review, don't produce

The candidate reviews decisions made by a fictional junior operator across all three roles and identifies errors. Reviewing is a lower bar than producing, but the diagnostic sensitivity is higher. This is the fastest build of any assessment idea.

Best when: candidate pool has no prior AV background, and the assessment needs to work without teaching the domain first.

## How the variants slot in

- Plan B can be built as the default forward-lifecycle module, or as the Autopsy, or as the Control Room. Pedagogy differs; effort is comparable.

- Plan C's training half can also be built as any of the three. The assessment half can be built as the default seat-scored version, as the In-Basket, or as the Diagnostic.

- The Autopsy + Diagnostic combination on Plan C is the strongest "design story" — both artifacts invert the obvious approach and share a coherent perspective, which reads as a real point of view rather than a generic build.

# Recommendation and open questions

### Recommendation

Build Plan C with the Autopsy training approach and the Diagnostic assessment approach, provided two conditions hold: the team is disciplined about not extending scope during the two-day build, and the audience for the demo includes at least one operational stakeholder who will value workflow depth. If either condition is uncertain, build Plan B with the default forward-lifecycle training approach. It is the safer trade and produces a stronger single-artifact demo.

In either case, close the demo deck with Plan A as the post-approval statement of work. The demo is the taste; Plan A is the meal.

### Open questions to settle before build kickoff

- Who is presenting the demo, and to whom? Operational leadership favours Plan B or C-with-defaults. Executive committee favours C-with-Autopsy.

- Is a technical evaluator in the room? If yes, Plan C's assessment thinness will be probed; Plan B is safer.

- What is the candidate pool the assessment must eventually screen — no AV background, BPO annotation experience, or mixed with a senior AV layer? This changes the scoring model for post-approval work.

- Is the eventual assessment a hiring gate or a role-fit allocator? Threshold and scoring designs differ substantially.

- Visual fidelity for the demo — illustrated schematics, or something resembling real sensor playback? This is the single largest cost fork.

- English calibration for the offshore cohort — the assessment must not accidentally become a language comprehension test.